## Slide 1
Minh
PM Review
Risa
Eugene
Francine
Piao
G7T1 Team SPAM

## Slide 2
Functionalities
01
02
Plan to add additional search filters for finding courses (e.g. instructors)
No plan to drop functionalities or use any PHP frameworks
Finished login and bootstrap functionalities
03

## Slide 3
01
02
IP Address:
18.191.241.117
Admin Password:
nFHPBQz6VmLwR
Cloud Deployment Info

## Slide 4
Schedule
1
2
3
Iteration 1
Iteration 2
Iteration 3
Week 5 – 6
Week 9 –10
Week 7 – 8
5 iterations total
4
Iteration 4
Week 11 – 12
Iteration 5
Week 13
5

## Slide 5
Iteration 1 (W5-W6)
Initial project scheduling (PM)
Login (Coders)
Classes & DAOs (Coders)
Bootstrapping (Coders)
Testing (All)
Debugging (All)
Deployment to Cloud (PM)
PM Review & Preparation (All)
Revise Schedule for Iter. 2 (PM)

## Slide 6
Iteration 1 Review & Briefing (PM)
Placing Bids (Coders)
Additional search functions (Coders)
Drop bid and sections (Coders)
Round 1 Clearing (Coders)
Bid results (Coders)
Test cases and debugging (All)
Preparation for Demo/progress update (All)
Revise Schedule if needed (PM)
Iteration 2 (W7-W8)

## Slide 7
Iteration 3 (W9-W10)
Iteration 2 Review & Briefing (PM)
Round 2 Clearing (Coders)
JSON Integration (Coders)
Documentation (All)
Testcases (All)
Debugging (All)
Preparation for UAT (All)
Revise Schedule if needed (PM)

## Slide 8
Iteration 4 (W11-W12)
Iteration 3 Review & Briefing (PM)
Review feedback from UAT (All)
Make necessary changes (All)
Testing (All)
Any remaining documentation (All)
Deployment (All)

## Slide 9
Iteration 5 (W13)
Iteration 4 Review & Briefing (PM)
Final Presentation Preparation (All)

## Slide 10
Milestones
PM Review
Application Demo
User Acceptance Testing
Post-UAT Review
Final Presentation
Buffer Time: W8 – Recess Week
Saturdays/Sundays
W13 – Prep for Milestone 5

## Slide 11
.
.
.
.
.
.
.
.
.
.
.
.
Iteration 1 Critical Path

## Slide 12
Iteration 2 Critical Path
.
.
.
.

## Slide 13
Iteration 3 Critical Path
.
.
.
.

## Slide 14
Iteration 4 Critical Path

## Slide 15
Iteration 5 Critical Path

## Slide 16
Bug Metrics
Number of Bugs: 12
4 in Login
8 in Bootstrap
Total Points: 61
  20 from Login
  41 from Bootstrap
Further programming put on hold. Debugging session held on 28/09/2019 (Saturday). All bugs listed are resolved.

## Slide 17
Roles &
Responsibilities
Pair programming Grp 1
Pair programming Grp 2
Eugene
Francine
Minh
Risa
Piao
Project Manager
Iteration 1
Milestone - PM Review

## Slide 18
Pair programming Grp 1
Pair programming Grp 2
Eugene
Francine
Minh
Risa
Piao
Project Manager
Iteration 2
Milestone - Demo
Roles &
Responsibilities

## Slide 19
Pair programming Grp 1
Pair programming Grp 2
Eugene
Francine
Minh
Risa
Piao
Project Manager
Iteration 3
Milestone - UAT
Roles &
Responsibilities

## Slide 20
Pair programming Grp 1
Pair programming Grp 2
Eugene
Piao
Minh
Francine
Risa
Project Manager
Iteration 4
Milestone – Post-UAT Review
Roles &
Responsibilities

## Slide 21
Pair programming Grp 1
Pair programming Grp 2
Eugene
Risa
Piao
Minh
Francine
Project Manager
Iteration 5
Milestone – Final Presentation
Roles &
Responsibilities